Facilities Planning Team

Minutes

Tuesday, September 9th, 2008

3:00 – 4:00 p.m.

Administration Conference Room

Present:  D. Jones-Dulin, L. Bloom, M. Sillivan

Guest:  None

Absent:  L. Jean-Pierre, P. Green, J. Butcher, P. Green, T. Ellis, J. Walton, D. Wong, P. Gannon, B. Rodriguez, L. Lyons, F. Nunez

Agenda Items:

Measure E and C Update:

Visual Performance Arts Center (VPAC) will open for classes in January 2009.

Signage project will start in Fall of 2008.

Phase I of the Landscaping project will start in Fall 08.

A committee will be created from the membership of this group to review Phase II of the landscaping project.

Projects scheduled to begin in Spring/Summer 09